ECE 574 – Computer Vision

Project Proposal

| Team #: |  |
| --- | --- |
| Project Title: | Multi-Modal Flood Segmentation with Cross-Attention Fusion and Uncertainty Estimation from Sentinel-1, Sentinel-2, and DEM Data |
| Team Members: | Hamna, Eric |

Project Proposal Q&A

1. Who is the end user?

Disaster response agencies (FEMA, UN OCHA, Red Cross), governments, and humanitarian organizations that need rapid, accurate flood extent maps within hours of a satellite overpass to guide evacuations, relief logistics, and damage assessment.

2. How does your product make the end user’s life significantly better?

Current operational flood mapping relies on manual interpretation or simple radar thresholding, which is slow and error-prone, especially in complex terrain where mountain shadows mimic water in SAR imagery. Our approach automates pixel-level flood segmentation by fusing SAR, optical, and elevation data with a deep learning model that also outputs uncertainty maps, so responders know both where flooding is and where the model is least confident, enabling faster and better-informed decisions.

3. Is your problem a classification, regression, segmentation, recommendation, etc.?

Semantic segmentation (binary: water vs. non-water at the pixel level). Machine learning is suitable because the relationship between multi-band satellite reflectance/backscatter and surface water is complex, non-linear, and varies by geography. Learned models consistently outperform hand-crafted thresholds, particularly when fusing heterogeneous sensor modalities.

4. What ML technique(s) will you use? (Classical + Modern required)

Classical: Otsu thresholding on the Sentinel-1 VH backscatter band, this is the standard remote-sensing baseline for SAR-based water detection and is used in the original Sen1Floods11 paper. Modern: A U-Net encoder-decoder with a cross-modal attention fusion module that learns to weight and combine Sentinel-1 (2-band SAR), Sentinel-2 (multispectral), and DEM/slope features at multiple scales. We will also integrate Monte Carlo (MC) Dropout at inference to produce per-pixel uncertainty estimates. The novelty is threefold: (1) feature-level cross-attention fusion of three modalities rather than simple concatenation, (2) physics-informed DEM integration to suppress terrain-shadow false positives, and (3) calibrated uncertainty maps for operational decision support.

5. What is the dataset?

Sen1Floods11 (Bonafilia et al., CVPR 2020): 4,831 georeferenced 512×512 chips (~14 GB) covering 11 flood events across 6 continents. Each chip includes Sentinel-1 SAR (VV/VH), Sentinel-2 multispectral (13 bands), and hand-labeled binary water masks. We will supplement with Copernicus DEM tiles (freely available, 30 m resolution) reprojected and resampled to match the 10 m chip grid. The dataset is pre-processed, split into train/val/test, and ready for ML. Data preparation effort is moderate: downloading from GCS, aligning DEM tiles to chip extents, and building a PyTorch DataLoader.

6. What are the baseline model(s) and paper(s)?

Primary baseline: Bonafilia et al. (2020), “Sen1Floods11,” CVPR Workshops—provides Otsu thresholding and FCNN results. Secondary references: (1) Bai et al. (2021), which demonstrated S1+S2 fusion with BASNet on Sen1Floods11; (2) IBM/NASA Prithvi-EO-1.0-100M fine-tuned on Sen1Floods11; (3) recent SAR+DEM fusion work (GLNet/SSFNet, 2025). We aim to improve segmentation IoU over the FCNN baseline by introducing cross-attention fusion and DEM integration, and to add a capability (uncertainty estimation) that none of these baselines provide.

7. How will you measure performance?

Primary: Intersection over Union (IoU) and Dice score for the water class. Secondary: Precision, Recall, F1-score, and Overall Accuracy (OA). For uncertainty: Expected Calibration Error (ECE) and reliability diagrams to verify that predicted confidence aligns with actual accuracy. We will also report inference time (ms/chip) to assess operational viability.

8. Do you have enough computational resources?

Yes. The dataset is 4,831 chips at 512×512 pixels, and this is trainable on a single GPU. We will use ISAAC resources and/or Google Colab Pro (NVIDIA T4/A100) if need be, Also, we have explored Access Computing resources. A U-Net with attention on this dataset size trains in a few hours per experiment. MC Dropout inference requires multiple forward passes but is still fast (~10× single-pass cost per chip).

9. Key milestones and roadmap

| # | Task Description | Priority | Deadline |
| --- | --- | --- | --- |
| 1 | Literature review and baseline replication | High | 02/09/26 |
| 2 | Download and preprocess Sen1Floods11 dataset (S1, S2, DEM tiles) | High | 02/16/26 |
| 3 | Implement classical baseline: Otsu thresholding on S1 VH band | High | 02/23/26 |
| 4 | Train baseline U-Net on S1-only data | High | 03/02/26 |
| 5 | Implement multi-modal fusion module (S1 + S2 + DEM) | High | 03/09/26 |
| 6 | Integrate cross-modal attention mechanism into U-Net encoder | High | 03/16/26 |
| 7 | Train and evaluate attention-fusion model; compare to baselines | High | 03/23/26 |
| 8 | Add MC Dropout uncertainty estimation; generate uncertainty maps | Medium | 03/30/26 |
| 9 | Ablation studies (S1-only, S2-only, S1+S2, S1+S2+DEM) | High | 04/06/26 |
| 10 | Cross-region generalization testing | Medium | 04/13/26 |
| 11 | Prepare figures, tables, and write-up for final report | High | 04/20/26 |
| 12 | Delivery of project presentation | High | 04/27/26 |
| 13 | Delivery of final project report | High | 05/05/26 |

10. What is the expertise of each team member?

Eric: deep learning, Python/PyTorch experience, etc.

Hamna: Remote Sensing / Geospatial basics, etc.

Other: signal processing, segmentation

11. How will tasks be distributed?

Assign based on expertise. Some splits:

Member A – data pipeline and DEM integration.

Member B – model architecture and attention module.

Member A– training, evaluation, and uncertainty estimation.

Member B – classical baseline, ablation studies, and report writing.

12. Do you want to produce a technical publication?

Hopefully. The combination of cross-attention multi-modal fusion, physics-informed DEM integration, and calibrated uncertainty estimation on a well-known benchmark can be a publishable contribution. We will target that, and work for that for sure.

References

[1] Bonafilia, D., Tellman, B., Anderson, T., Issenberg, E. (2020). Sen1Floods11: A Georeferenced Dataset to Train and Test Deep Learning Flood Algorithms for Sentinel-1. CVPR Workshops, pp. 210–211.

[2] Bai, Y. et al. (2021). Enhancement of Detecting Permanent Water and Temporary Water in Flood Disasters by Fusing Sentinel-1 and Sentinel-2 Imagery Using Deep Learning Algorithms. Remote Sensing, 13(11), 2220.

[3] Jakubik, J. et al. (2023). Prithvi-EO-1.0-100M: Foundation Models for Earth Observation. IBM/NASA. HuggingFace.

[4] Dataset: https://github.com/cloudtostreet/Sen1Floods11

[5] Copernicus DEM: https://spacedata.copernicus.eu/collections/copernicus-digital-elevation-model

[6] Ronneberger, O. et al. (2015). U-Net: Convolutional Networks for Biomedical Image Segmentation. MICCAI.

[7] Gal, Y., Ghahramani, Z. (2016). Dropout as a Bayesian Approximation: Representing Model Uncertainty in Deep Learning. ICML.